## Slide 1
May 3, 2016
NOAA Satellite and Information Service | Office of Satellite and Product Operations
LRIT Update
Kay Metcalf, NOAA GOES DCS Program Manager

## Slide 2
LRIT Update
2
    Final Approval Received from NESDIS/OSPO management to replace the LRIT feed with DADDS
    Regression testing begun to ensure nothing “broken” since last tests
      Found some network changes that required some adjustment
    Network connections established and tested
    Live Broadcast Test Delayed due to Critical Weather Day (CWD)
    Scheduled to test for 5 hours Monday May 2, 2016
    If successful connection may be left in place
    If not left in place, can be established within a very short time
    Latency tests still show great improvement over current delivery
    Note: DADDS at NSOF and WCDA will be set up to feed both into both sites – resolve the minor differences due to geographic variations (everything received at either site will be received at both sites)

## Slide 3
GOES DCS Contact Information
3
Kay Metcalf
  GOES DCS Program Manager
  kay.metcalf@noaa.gov
  301-817-4558
Letecia Reeves
  GOES DCS Customer Service
  Letecia.reeves@noaa.gov
  301-817-4563
URL
  http://noaasis.noaa.gov/DCS
  https://dcs1.noaa.gov
  https://dcs2.noaa.gov
  https://dcs3.noaa.gov
  https://dcs4.noaa.gov